ZERASAGE TECHNOLOGIES LIMITED — Proposal: Technology Partner for Geospatial and Health Data Systems

PROPOSAL FOR

Technology Partner for Geospatial and Health Data Systems

Submitted to:

FACT Foundation

hr@factfoundation-int.org | Subject: “FACT Technology Partner”

Submitted by:

Zerasage Technologies Limited

“Seed of Wisdom” — Digital Transformation Consultancy

Precious Ogudiegwu | Founder & Lead Engineer

Abuja, Federal Capital Territory, Nigeria

Date: 13th May 2026

Proposal Reference: ZTL/FACT/2026/001

Submission Deadline: 5:00 PM, Monday, 18th May 2026

CONFIDENTIAL — Submitted to FACT Foundation | Proposal Ref: ZTL/FACT/2026/001 | May 2026

ZERASAGE TECHNOLOGIES LIMITED — Proposal: Technology Partner for Geospatial and Health Data Systems

PART A — COMPANY PROFILE

A.1 Legal Registration Details

| Company Name | Zerasage Technologies Limited |
| --- | --- |
| CAC Registration No. | RC 8825240 |
| Date of Incorporation | 15th September, 2025 |
| Company Type | Private Limited Company (Ltd) |
| Tax Identification No. | 2521594849658 |
| Registered Address | Goldcity Estate, Pyakassa Road, Abuja, FCT, Nigeria |
| Primary Contact | Precious Ogudiegwu — Founder & Lead Engineer |
| Email Address | ogudiegwuprecious@gmail.com |
| Phone Number | +2348166924519 |
| Website |  |

Mandatory Documents Enclosed: (a) Certificate of Incorporation | (b) Tax Clearance Certificate | (c) Tax Identification Number | (d) CVs of Key Personnel

A.2 Organisational Structure

Zerasage Technologies Limited is a Nigerian-registered digital transformation consultancy headquartered in Abuja, FCT. The company is founded and led by Precious Ogudiegwu, a Senior Software Engineer and Search Engine Architect with deep expertise in data platform design, full-stack software development, and government-facing technology systems.

Zerasage operates a lean, specialist-led team model. For this engagement, the following key personnel will be deployed:

| Name / Role | Function | Qualifications & Experience |
| --- | --- | --- |
| Precious Ogudiegwu /Founder & Project Lead | Project Manager; Lead System Architect; Client Liaison; Technical governance and delivery oversight across all workstreams | Senior Software Engineer and Search Engine Architect with expertise in distributed data systems, API design, open-source platform implementation, and government technology delivery. Nigeria-based (Abuja, FCT). Track record in complex multi-stakeholder platform development. |

CONFIDENTIAL — Submitted to FACT Foundation | Proposal Ref: ZTL/FACT/2026/001 | May 2026

ZERASAGE TECHNOLOGIES LIMITED — Proposal: Technology Partner for Geospatial and Health Data Systems

| Name / Role | Function | Qualifications & Experience |
| --- | --- | --- |
| Backend Developer[Name upon award] | Server-side architecture; database design (PostgreSQL + PostGIS); REST API development; authentication, access control, and security implementation; geospatial data pipeline | Mid-to-senior developer with 5+ years experience in data-intensive platforms, spatial databases, and RESTful API design. Proven work on health and public sector systems preferred. |
| Frontend Developer[Name upon award] | React/Next.js web application; admin and contributor interfaces; interactive map integration using Leaflet.js; mobile-responsive design for low-resource access environments | 3+ years React.js experience. Experience with data portal interfaces, geospatial map rendering, and usability-focused design for non-technical users in government or NGO contexts. |
| UI/UX Designer[Name upon award] | User interface design; wireframing and prototyping; structured usability testing sessions with government stakeholders; accessibility and low-digital-literacy design | Figma proficiency; demonstrated experience designing for health or public sector users including M&E officers, health planners, and data managers. |
| DevOps / Security Engineer[Name upon award] | Infrastructure provisioning on Nigerian government-approved hosting; CI/CD pipeline setup; security hardening; SSL/TLS; NDPA compliance implementation; system monitoring and alerting | Linux server administration; Docker and container orchestration; security auditing; familiarity with Nigerian government hosting infrastructure and data sovereignty requirements. |

A.3 Overview of Core Services

| Service Area | Description |
| --- | --- |
| Data Platform & Repository Design | Architecture and build of centralised data repositories, open data portals, and geospatial data management systems — including metadata standards design, access control frameworks, and data publication workflows |

CONFIDENTIAL — Submitted to FACT Foundation | Proposal Ref: ZTL/FACT/2026/001 | May 2026

ZERASAGE TECHNOLOGIES LIMITED — Proposal: Technology Partner for Geospatial and Health Data Systems

| Service Area | Description |
| --- | --- |
| Geospatial Systems Development | Integration of spatial datasets (GeoJSON, Shapefiles, KML, raster), PostGIS-backed spatial queries, map-based visualisation, and LGA/ward boundary data management for Nigerian public sector contexts |
| Full-Stack Software Development | End-to-end web application delivery: React/Next.js frontends, Node.js REST API backends, PostgreSQL databases, and cloud-native deployment on Nigerian and international hosting infrastructure |
| System Architecture Design | Multi-dimensional architecture documentation covering business, functional, technical, and governance layers for complex government and NGO data systems |
| Open-Source Implementation | Delivery of systems built entirely on open-source technologies (React, Node.js, PostgreSQL, PostGIS, Leaflet, Docker) — no proprietary lock-in; full source code ownership transferred to client |
| API Management & Integration | Design and development of RESTful APIs for secure data exchange; integration with existing health information systems; interoperability standards implementation |
| Knowledge Transfer & Capacity Building | Government staff training programmes, technical documentation, admin user manuals, sustainability roadmaps, and structured handover frameworks for public sector technology institutionalisation |
| Digital Transformation Consulting | Strategic technology advisory for government and development sector clients; vendor assessment; open data policy alignment; technology adoption support |

A.4 Relevant Experience

The following engagements demonstrate our directly relevant capabilities across data platform architecture, multi-role access systems, API development, and government-context software delivery:

| Project | Client | Scope & Relevance |
| --- | --- | --- |
| MentorConnect Nigeria — Digital Platform | Jeffrey Bent / MentorConnect Nigeria | Architected and delivered a comprehensive full-stack marketplace platform. Scope included multi-tier user role management (5 distinct access roles), escrow payment integration, real-time video API integration (Agora.io), PostgreSQL relational data modelling, REST API design with full documentation, automated notification systems, and a detailed sustainability and knowledge transfer framework. Directly demonstrates our capability in complex data platform architecture, |

CONFIDENTIAL — Submitted to FACT Foundation | Proposal Ref: ZTL/FACT/2026/001 | May 2026

ZERASAGE TECHNOLOGIES LIMITED — Proposal: Technology Partner for Geospatial and Health Data Systems

| Project | Client | Scope & Relevance |
| --- | --- | --- |
|  |  | access control design, and structured system handover. |
| Cravins IMS — Inventory Management System | Cravins Ice Cream | Designed and delivered a streamlined inventory management system including structured data categorisation, multi-user access tiers, real-time stock reporting dashboards, CSV data export, and an admin approval workflow for stock entries. Demonstrates our capability in structured dataset management, role-based access control, and data reporting — directly applicable to the repository’s data management and governance layers. |
| TruckIt — Logistics & Fleet Management Platform | TruckIt | Delivered a logistics platform incorporating real-time GPS-based location tracking, route mapping, geospatial data visualisation on interactive maps, driver and fleet data management, and an operator dashboard with spatial analytics. Directly demonstrates geospatial system development capability including map rendering, coordinate-referenced data management, and spatial query design — core to this engagement. |
| Fort Church — Digital Platform | Fort Church | Designed and developed a full content management and communications platform including multi-user admin roles, structured content publishing workflow with admin review and approval, member management, and event data management. Demonstrates our pattern of delivering user-centred platforms with governance-aligned publishing workflows for non-technical administrators — directly applicable to the repository’s government-user workflows. |

CONFIDENTIAL — Submitted to FACT Foundation | Proposal Ref: ZTL/FACT/2026/001 | May 2026

ZERASAGE TECHNOLOGIES LIMITED — Proposal: Technology Partner for Geospatial and Health Data Systems

PART B — TECHNICAL PROPOSAL

B.1 Understanding of the TOR and Scope of Work

We have read and fully understood the Terms of Reference. FACT Foundation requires a Technology Partner to architect, prototype, build, test, and deploy a centralised geospatial and health data repository that will serve as the foundational data infrastructure for Nigeria’s public health planning and decision-making — with specific relevance to the Niger State health system and its government stakeholders including health planners, M&E officers, and data managers.

We understand that this engagement encompasses six distinct but interconnected workstreams: system architecture design across all four dimensions (business, functional, technical, and governance); iterative prototyping with structured user testing; the build and deployment of a functional repository; data integration across spatial and non-spatial health datasets; open-source implementation with no vendor lock-in; and a structured sustainability and knowledge transfer programme that genuinely equips government staff to own and operate the system independently after handover.

We recognise that the repository must be optimised for low-resource environments — meaning it must perform reliably on standard government hardware, moderate internet connections, and with users who may not have deep technical backgrounds. Every architectural and design decision we make will be evaluated against this constraint.

The six deliverables specified in the ToR — Inception Report, Architectural Framework Report, Prototypes & User Testing Reports, Functional Data Repository, Technical Documentation & Source Code, and Sustainability Roadmap — map cleanly to our proposed four-month delivery methodology described in Section B.2.

B.2 Proposed Methodology and Service Delivery Approach

B.2.1 Guiding Principles

Our approach is governed by four principles aligned to the ToR:

• Iterative and user-centred: We do not build in isolation. System features are validated with real stakeholders — health planners, M&E officers, and data managers — at every stage, and usability findings directly drive the next development cycle.

• Open-source first: Every technology selected has a permissive open-source license, an active community, and a documented upgrade path. No proprietary components, no vendor dependency.

• Government-ready by design: Modular architecture, thorough documentation, and a structured handover programme ensure the system can be independently managed by government technical staff after the 4-month engagement.

• Low-resource optimised: The system is designed to perform on modest infrastructure — lightweight frontend delivery via CDN, efficient server-side queries, adaptive bandwidth handling, and deployable on Nigerian government-approved hosting.

B.2.2 System Architecture Approach

The repository will be built on a decoupled, modular architecture: a React/Next.js frontend served via CDN for performance across variable connections; a Node.js REST API backend; a PostgreSQL database with the PostGIS extension for native geospatial data storage and spatial queries; a Redis

CONFIDENTIAL — Submitted to FACT Foundation | Proposal Ref: ZTL/FACT/2026/001 | May 2026

ZERASAGE TECHNOLOGIES LIMITED — Proposal: Technology Partner for Geospatial and Health Data Systems

cache layer for performance; and S3-compatible object storage for dataset files. All components are containerised with Docker for consistent, reproducible deployment. 


We will design the architecture across all four required dimensions:

| Architecture Dimension | Our Approach |
| --- | --- |
| Business Architecture | Working directly with FACT Foundation and government health stakeholders (health planners, M&E officers, NSPHCDA data managers), we will define and document the specific healthcare use cases the repository must support: disease surveillance, facility mapping, immunisation coverage tracking, population distribution by LGA and ward, resource allocation planning. Each use case becomes a traceable requirement in the functional design. |
| Functional Architecture | Mapping user roles (public viewer, registered downloader, data contributor, organisation admin, system admin), data flows (upload → review → publish → discover → download), metadata schema (aligned to open data standards including HDX/CKAN-inspired field sets: title, source, date range, geographic level, update frequency, methodology, license, tags), and system feature inventory including search, filtering, geospatial preview, and activity tracking. |
| Technical Architecture | Full open-source stack: React/Next.js (frontend), Node.js + Express (backend API), PostgreSQL 15 + PostGIS (spatial database), Redis (caching), Leaflet.js (map rendering), Docker (containerisation), GitHub Actions (CI/CD). Deployed on Nigerian government-approved hosting infrastructure (Galaxy Backbone or equivalent sovereign cloud provider with existing government MoUs). REST API with OpenAPI 3.0 documentation. |
| Governance Architecture | Role-based access control (RBAC) hierarchy: public visitors can browse and view all metadata; registered users can download datasets (with email-tracked audit); data contributors can upload and manage datasets within their organisation; organisation admins manage membership and visibility; super admins approve/reject dataset submissions before publication. Immutable audit log for all data operations. Admin review and approval workflow before any dataset goes public. |

B.2.3 Geospatial Capabilities

Geospatial functionality is a core competency — not an add-on. The repository will natively support:

• PostgreSQL with PostGIS extension for spatial data storage, bounding-box queries, and coordinate-referenced data management

• Support for all major geospatial formats: GeoJSON, KML/KMZ, Zipped Shapefiles, georeferenced CSV (lat/long columns), and raster data

• LGA and ward administrative boundary layers pre-loaded for all 25 Niger State LGAs, enabling spatial filtering by administrative unit

• Interactive map preview for geospatial datasets using Leaflet.js (fully open-source, BSD-licensed, performs well on low-bandwidth connections)

• Attribute table view alongside map view for GIS datasets

CONFIDENTIAL — Submitted to FACT Foundation | Proposal Ref: ZTL/FACT/2026/001 | May 2026

ZERASAGE TECHNOLOGIES LIMITED — Proposal: Technology Partner for Geospatial and Health Data Systems

• Spatial search: users can filter the dataset catalogue by LGA, ward, or drawn bounding box • Health facility point data management: storage and map display of point-of-interest datasets (health facilities, immunisation sites, community health worker locations)

• Standards-based interoperability: API endpoints return GeoJSON for all spatial datasets, enabling integration with external GIS tools (QGIS, ArcGIS, Google Earth)

B.2.4 Data Integration Strategy

The repository must effectively capture and harmonise diverse spatial and non-spatial datasets. Our integration strategy:

• Month 1 Data Audit: We will conduct a structured inventory of all existing datasets held by FACT Foundation and relevant government health agencies — classifying each by format (CSV, XLSX, GeoJSON, Shapefile, PDF), spatial resolution (national, state, LGA, ward, facility point), update frequency, sensitivity level, and current storage location.

• Metadata Standardisation: Each dataset will be mapped to the portal’s metadata schema during upload, ensuring consistent discoverability across all dataset types. A downloadable Metadata Capture Sheet (XLSX template) will be provided to data contributors to pre-populate metadata before uploading.

• Bulk Import Tool: An administrative batch-import interface will allow FACT / government data managers to onboard large volumes of existing datasets efficiently — uploading multiple files simultaneously with metadata applied via template, avoiding manual entry for each dataset.

• Health Information System Interoperability: Where the target government agency uses DHIS2 (a common health information system in Nigerian states), we will assess API availability and design an optional integration connector enabling DHIS2 aggregate health indicators to synchronise automatically into the repository.

• API-First Design: All repository data is accessible programmatically via a documented REST API, enabling future integration with any external system — GIS platforms, national health registries, donor reporting systems, or partner organisation databases.

B.2.5 Open-Source Technology Stack

| Component | Technology | License | Rationale |
| --- | --- | --- | --- |
| Frontend Framework | React.js / Next.js | MIT | Large Nigerian developer pool; server-side rendering for SEO and performance; mobile-optimised |
| Map Rendering | Leaflet.js | BSD 2-Clause | Lightweight; performs on 3G/4G connections; no API key required; full GeoJSON support |
| UI Component System | Tailwind CSS + shadcn/ui | MIT | Rapid, accessible interface development; government branding customisable |

Backend Framework

Node.js + Express.js

MIT JavaScript full-stack; excellent async I/O for file and API operations; large

community

CONFIDENTIAL — Submitted to FACT Foundation | Proposal Ref: ZTL/FACT/2026/001 | May 2026

ZERASAGE TECHNOLOGIES LIMITED — Proposal: Technology Partner for Geospatial and Health Data Systems

| Component | Technology | License | Rationale |
| --- | --- | --- | --- |
| Primary Database | PostgreSQL 15 + PostGIS | PostgreSQL License | ACID-compliant financial/audit data; native spatial queries via PostGIS; proven at scale |
| Cache Layer | Redis 7+ | BSD 3-Clause | Session management; API response caching; rate limiting; 10-100x query speed improvement |
| File Malware Scanning | ClamAV | GPL v2 | Self-hosted; no per-scan cost; no data leaves the server; government-acceptable |
| API Documentation | Swagger UI / OpenAPI 3.0 | Apache 2.0 | Auto-generated interactive API reference; enables future integrations without Zerasage involvement |
| Containerisatio n | Docker + Docker Compose | Apache 2.0 | Consistent deployment; easy infrastructure handover; reproducible environments |
| CI/CD Pipeline | GitHub Actions | MIT tooling | Automated testing and deployment; full source history; client receives complete repository |
| Error Monitoring | Sentry (self-hosted) | MIT / FSL-1.1 | Real-time error alerts; no external data dependency; admin-visible health dashboard |

B.2.6 Security Architecture

Given the sensitivity of government health data, the following security controls are non-negotiable and built into the architecture from the ground up:

• TLS 1.3 enforced on all connections; HTTP permanently redirected to HTTPS; HSTS headers configured

• Passwords hashed with Argon2id; no plain-text or reversible credential storage under any circumstances

• Two-factor authentication (SMS OTP via Termii — Nigerian provider) mandatory for data contributors and administrators

• Role-Based Access Control enforced at API layer — not merely at the frontend UI level. Every endpoint validates token and role before processing any request

• All uploaded files scanned with ClamAV before storage; files served exclusively via time-limited presigned URLs, never via direct public paths

• AES-256 encryption for all data at rest; TLS for all data in transit

• Parameterised SQL queries throughout — no raw string concatenation; full injection prevention

• Immutable audit log: every create, update, delete, and download operation is recorded with actor identity, timestamp, and IP address. This log cannot be altered by any user including Super Admin

• Compliance with the Nigeria Data Protection Act (NDPA) 2023: privacy policy, data minimisation, user deletion rights, and disclosed email tracking at registration

CONFIDENTIAL — Submitted to FACT Foundation | Proposal Ref: ZTL/FACT/2026/001 | May 2026

ZERASAGE TECHNOLOGIES LIMITED — Proposal: Technology Partner for Geospatial and Health Data Systems

B.2.7 Delivery Timeline — 4-Month Plan

| Month | Phase | Key Activities | ToR Deliverables Produced |
| --- | --- | --- | --- |
| Month 1 | Inception & Architecture | Stakeholder workshops with government health planners, M&E officers, and data managers to validate use cases and requirements; data inventory and classification audit; four-dimension architecture design; hosting provisioning on approved Nigerian infrastructure; low-fidelity prototype wireframes; dev environment and CI/CD pipeline established | Project Inception & Framework Report; Architectural Framework Report |
| Month 2 | Core Repository Build | Full implementation of dataset upload, metadata form, review-and-approval workflow, role-based access control, and download-gating with audit trail; admin panel; public dataset listing with search and spatial filtering; geospatial file handling with Leaflet map preview; first functional MVP deployed to staging environment | Prototypes & User Testing Report #1 (usability session with government stakeholders on staging MVP) |
| Month 3 | Advanced Features & Integration | Analytics and reporting dashboard; REST API with full Swagger documentation; access request system for restricted datasets; email notification system; data integration pipeline and bulk import tool; DHIS2 interoperability assessment and connector (if applicable); second structured user testing session and design refinements; security audit | Prototypes & User Testing Report #2; Functional Data Repository (full feature set on staging); API Documentation |
| Month 4 | Launch, Handover & Sustainability | Production deployment on government-approved Nigerian hosting; penetration test and security sign-off; admin user manual (PDF and recorded video walkthrough); hands-on training sessions for government stakeholders; full source code handover via private GitHub repository; sustainability roadmap documentation; 30-day post-launch support | Functional Data Repository (live production); Technical Documentation & Source Code; Sustainability Roadmap; Trained government staff |

B.2.8 Sustainability & Knowledge Transfer Programme

Government technology engagements fail most often at the handover stage. Our sustainability programme is designed to prevent this:

CONFIDENTIAL — Submitted to FACT Foundation | Proposal Ref: ZTL/FACT/2026/001 | May 2026

ZERASAGE TECHNOLOGIES LIMITED — Proposal: Technology Partner for Geospatial and Health Data Systems

| Activity | Format | Audience | Timing |
| --- | --- | --- | --- |
| Fortnightly sprint review demonstrations | Live video call (Google Meet) + written sprint report | FACT Foundation technical lead + designated government counterpart | Every 2 weeks throughout |
| Structured usability testing sessions | In-person facilitated workshop | Health planners, M&E officers, data managers (end users) | Months 2 and 3 |
| Admin panel and contributor training | In-person training (Abuja) | Designated government Super Admin and MDA data contributors | Month 4 |
| Technical handover training | In-person session + recorded video | Government IT staff / future technical maintainer | Month 4 |
| Admin User Manual | PDF (50+ pages) covering all administrative operations with screenshots | All government administrators | Month 4 |
| Technical Architecture Documentation | Architecture diagrams, ER diagrams, API reference, database schema, configuration guide, deployment instructions | Government IT team; future technical partner | Month 4 |
| Source Code Handover | Private GitHub repository with README, environment setup guide, and deployment runbook | Government IT team | Month 4 |
| Sustainability Roadmap | Formal document covering: recommended maintenance schedule, scaling pathway, future integration options, estimated | FACT Foundation leadership + government stakeholders | Month 4 |

CONFIDENTIAL — Submitted to FACT Foundation | Proposal Ref: ZTL/FACT/2026/001 | May 2026

ZERASAGE TECHNOLOGIES LIMITED — Proposal: Technology Partner for Geospatial and Health Data Systems

| Activity | Format | Audience | Timing |
| --- | --- | --- | --- |
|  | operational costs, capacity-building pathway for in-house staff |  |  |
| 30-day post-handover support | Email and phone support for operational issues arising after go-live | All users | Post-Month 4 |

B.3 Client Support Structure and Reporting Mechanisms

B.3.1 Reporting Framework

| Report | Frequency | Contents | Recipients |
| --- | --- | --- | --- |
| Fortnightly Sprint Report | Every 2 weeks | Features completed; blockers encountered; decisions required from FACT Foundation; next sprint objectives; updated risk log | FACT Foundation Project Lead |
| Monthly Milestone Report | End of each month | Deliverable status against ToR; budget and time tracking; risk register update; upcoming milestone preview; sign-off request | FACT Foundation Director + Government Counterpart |
| User Testing Report | After each UAT session (Months 2 & 3) | Usability findings by feature area; design changes implemented; outstanding issues; participant feedback summary; next iteration plan | FACT Foundation + Government Stakeholders |
| Final Project Report | Month 4 post-launc h | Complete deliverables inventory; acceptance confirmation against all ToR requirements; lessons learned; sustainability recommendations; transition certification | FACT Foundation + Government Agency |

B.3.2 Customer Support and Advisory Services

• Dedicated WhatsApp project channel for FACT Foundation and Zerasage project leads — immediate communication for time-sensitive decisions

• Fortnightly video calls (Google Meet) for sprint reviews and stakeholder alignment • Shared project board (Notion or equivalent) for real-time task visibility, document sharing, and decision logging accessible to FACT Foundation at all times

• Email for all formal milestone submissions, invoices, and contract correspondence • Minimum two on-site engagement visits: one in Abuja (FACT Foundation HQ) and one in Niger State (government stakeholder location) during the 4-month engagement; travel and

CONFIDENTIAL — Submitted to FACT Foundation | Proposal Ref: ZTL/FACT/2026/001 | May 2026

ZERASAGE TECHNOLOGIES LIMITED — Proposal: Technology Partner for Geospatial and Health Data Systems

logistics costs for these visits are expected to be covered by FACT Foundation as agreed at contract execution

• 30-day post-handover support window: email and phone response within 24 hours for operational issues arising after production go-live

• Advisory availability: for strategic questions outside the immediate technical scope (e.g. data governance policy, future platform scaling, additional integration options), Zerasage provides informal advisory input as part of the partnership

C.3 Additional Notes on Fees

• Hosting costs (Galaxy Backbone VPS or equivalent approved Nigerian infrastructure) are operational costs billed directly by the hosting provider to Niger State Government / FACT Foundation and are not included in the above engagement fee.

• Travel and logistics costs associated with all on-site engagement visits — including the minimum two field visits to Abuja and Niger State specified in this proposal — are expected to be covered by FACT Foundation. This includes transport, accommodation (where applicable), and per diem for Zerasage personnel. Travel arrangements will be agreed in writing prior to each visit.

• Any scope changes agreed in writing after contract execution will be costed separately at prevailing day rates and confirmed via written change order before work commences. • Zerasage commits to transparency: all invoices will include a full breakdown of activities completed in the billing period against the agreed milestone deliverables.

CONFIDENTIAL — Submitted to FACT Foundation | Proposal Ref: ZTL/FACT/2026/001 | May 2026

ZERASAGE TECHNOLOGIES LIMITED — Proposal: Technology Partner for Geospatial and Health Data Systems

PART D — CLIENT REFERENCES

Contact details of three organisations for which similar software development and data platform services have been provided are listed below. FACT Foundation is welcome to contact these referees directly.

Reference 1

| Contact Name | Jeffrey Bent |
| --- | --- |
| Organisation | MentorConnect Nigeria |
| Position / Title | Founder |
| Email Address | djaphri81@gmail.com |
| Phone Number | +2349095483442 |
| Nature of Engagement | Full-stack digital platform architecture and development — multi-role user management system, REST API design, payment integration, and technology sustainability framework |

Reference 2

| Contact Name | Ako Ezimah |
| --- | --- |
| Organisation | Cravins Ice Cream |
| Position / Title | Co-Founder |
| Email Address | akoezimah@gmail.com |
| Phone Number | +2348138725874 |
| Nature of Engagement | Inventory Management System (IMS) — structured data management, role-based access, reporting dashboard, and admin approval workflows |

Reference 3

| Contact Name | Ifeanyichukwu Ogudiegwu |
| --- | --- |
| Organisation | TruckIt |
| Position / Title | Co-Founder |
| Email Address | augustineogudiegwu@gmail.com |
| Phone Number | +2349136925383 |

CONFIDENTIAL — Submitted to FACT Foundation | Proposal Ref: ZTL/FACT/2026/001 | May 2026

ZERASAGE TECHNOLOGIES LIMITED — Proposal: Technology Partner for Geospatial and Health Data Systems

| Nature of Engagement | Logistics and fleet management platform — real-time geospatial tracking, interactive map visualisation, location-referenced data management, and operator dashboard |
| --- | --- |

CONFIDENTIAL — Submitted to FACT Foundation | Proposal Ref: ZTL/FACT/2026/001 | May 2026

ZERASAGE TECHNOLOGIES LIMITED — Proposal: Technology Partner for Geospatial and Health Data Systems

MANDATORY DOCUMENTS — SUBMISSION CHECKLIST

In accordance with Section 11 of the FACT Foundation Terms of Reference, the following mandatory documents are enclosed with this proposal:

| Ite m | Document | Status |
| --- | --- | --- |
| (a) | Certificate of Incorporation — Zerasage Limited (CAC) | ENCLOSED |
| (b) | Company Profile including CVs of Key Personnel — see Part A of this proposal + attached CV documents | ENCLOSED |
| (c) | Valid and Recent Tax Clearance Certificate — Zerasage Limited | ENCLOSED |
| (d) | Tax Identification Number | STATED IN PART A |
| (e) | Full Physical Contact Address | STATED IN PART A |

“We don’t just build technology. We build infrastructure that empowers institutions to make decisions with confidence.”

Precious Ogudiegwu | Zerasage Technologies Limited

Proposal Reference: ZTL/FACT/2026/001 | 13th May 2026

CONFIDENTIAL — Submitted to FACT Foundation | Proposal Ref: ZTL/FACT/2026/001 | May 2026